AnalyticsOS

AI-Powered Unified Analytics Intelligence Platform

PROJECT GUIDE & CLAUDE CODE GUIDELINES

Version 1.0  |  2026

Confidential — Internal Use Only

# Table of Contents

1.  Project Vision & Goals

2.  System Architecture Overview

3.  Data Source Integrations (40+ sources)

3.1  Web & Digital Analytics

3.2  Advertising Platforms

3.3  E-Commerce & Revenue

3.4  CRM & Marketing

3.5  Server & Infrastructure Logs (15+ types)

3.6  Business Intelligence & Visualization

3.7  Session Recording & UX Analytics

3.8  Workspace & Email Deliverability

3.9  Status Pages & Uptime Monitoring

3.10  Social Media & Content Crawling

4.  AI Analysis Engine

4.1  Context Builder (Web & Social Crawler)

4.2  Predictive Analytics Module

4.3  Anomaly Detection & Alerting

4.4  Corrective Measures Engine

4.5  Executive Reporting Engine

5.  Technology Stack

6.  Database Schema Design

7.  API Design & Endpoints

8.  Multi-Tenant Architecture

9.  Security & Compliance

10.  Claude Code Guidelines

11.  Development Phases & Timeline

12.  Cost Estimation

13.  Deployment & DevOps

14.  Frontend UI Design & Screen Specifications

14.1  Authentication & Onboarding Screens

14.2  Main Dashboard & Navigation

14.3  AI Answer Box — Chat Interface

14.4  Pre-Built Report Templates (18 reports)

14.5  Connections Screen & Integration Wizard

14.6  Account, Settings & Billing Screens

15.  App Size & Server Requirements

15.1  Application Bundle Sizes

15.2  Server Requirements by Scale (Starter → Scale)

15.3  Storage Sizing Guidelines

15.4  Network & Bandwidth Requirements

16.  Real-Time Query Engine — Instant Answers on Delayed Data

16.1  The 4-Layer Answer Strategy

16.2  Query Planner Logic

16.3  Per-Source Live Query Capabilities

16.4  Real-Time Streaming for Infrastructure Logs

16.5  Streaming Progressive Answers (L4)

16.6  Cache Architecture for Instant Answers

16.7  Data Freshness Transparency

17.  Sample Questions — By Category (100+ examples)

17.1  Web & SEO Analytics

17.2  Advertising Performance

17.3  User Behavior & Session Analytics

17.4  Server, Infrastructure & Uptime

17.5  E-Commerce & Revenue

17.6  Email Deliverability & Workspace

17.7  Predictive & Forecast Questions

17.8  Corrective & Actionable Recommendations

17.9  Self-Learning Proactive Insights

17.10  Cross-Category Compound Questions

# 1. Project Vision & Goals

AnalyticsOS is an AI-powered, multi-tenant SaaS platform that unifies every data source a modern company relies on — web analytics, advertising, e-commerce, CRM, server infrastructure, BI tools, session recordings, email deliverability, social media, and third-party status pages — into a single intelligent operations center. Instead of toggling between 20 dashboards, teams ask questions in natural language and receive grounded, citation-backed answers with automated corrective actions.

## Core Value Propositions

▸  Unified Intelligence: 40+ data sources correlated in one AI brain

▸  Proactive Insights: Anomalies detected and flagged before they become crises

▸  Predictive Analytics: Trend forecasting, churn prediction, revenue modeling

▸  Corrective Measures: AI recommends and optionally executes fixes automatically

▸  Context Awareness: Crawler builds a living knowledge base of what the company is doing

▸  Natural Language: "Why did conversions drop 18%?" answered in seconds

## Target Users

▸  CMOs and Marketing Directors needing cross-channel attribution

▸  Growth teams investigating traffic and conversion drops

▸  DevOps / SRE teams correlating infrastructure logs with business metrics

▸  CEOs receiving automated weekly intelligence briefs

▸  Agencies managing multiple client accounts from one dashboard

# 2. System Architecture Overview

AnalyticsOS is built around a six-layer architecture designed for real-time ingestion, intelligent correlation, and scalable multi-tenant isolation.

## Architecture Layers

| Layer | Component | Responsibility |
| --- | --- | --- |
| L1 — Ingestion | API Connectors, Webhooks, Log Shippers | Pull/push data from all 40+ sources |
| L2 — Transport | Kafka / BullMQ + Redis | Queue, deduplicate, and buffer incoming events |
| L3 — Storage | ClickHouse + PostgreSQL + S3 | Time-series metrics, relational config, raw log archives |
| L4 — Context | Web Crawler + Social Crawler + Vector DB | Build company knowledge base and semantic search index |
| L5 — AI Engine | LLM Orchestrator + Analytics Logic + ML Models | Answer questions, detect anomalies, predict trends |
| L6 — Interface | Next.js Dashboard + Chat UI + Alert System | User-facing consumption layer |

## Data Flow

All data flows are tenant-isolated. Each customer's credentials, tokens, and data are stored in separate schemas with row-level security enforced at the database layer.

▸  Sources → Connector Workers → Kafka Topic (tenant-namespaced)

▸  Kafka → Stream Processor (normalization, enrichment) → ClickHouse

▸  Crawler Job → Vector Embeddings → pgvector / Pinecone

▸  User Query → Query Planner → Multi-source Fetch → LLM Synthesis → Response

▸  Anomaly Detector (scheduled) → Alert Queue → Notification Service → User

## High-Level Component Diagram

┌─────────────────────────────────────────────────────────────────────┐

│                        AnalyticsOS Platform                        │

│                                                                     │

│  ┌──────────────┐    ┌──────────────┐    ┌──────────────────────┐  │

│  │  40+ Source  │───▶│  Ingestion   │───▶│   Kafka / BullMQ    │  │

│  │  Connectors  │    │  Workers     │    │   (per-tenant)      │  │

│  └──────────────┘    └──────────────┘    └──────────┬───────────┘  │

│                                                       │             │

│  ┌──────────────┐    ┌──────────────┐    ┌──────────▼───────────┐  │

│  │  Web+Social  │───▶│  Vector DB   │    │  ClickHouse + PG    │  │

│  │  Crawler     │    │  (Context)   │    │  (Time-series + DB) │  │

│  └──────────────┘    └──────┬───────┘    └──────────┬───────────┘  │

│                              │                        │             │

│  ┌───────────────────────────▼────────────────────────▼──────────┐  │

│  │                    AI Analysis Engine                         │  │

│  │   Query Planner │ LLM Orchestrator │ ML Models │ Anomaly Det  │  │

│  └───────────────────────────────────────────────────────────────┘  │

│                              │                                       │

│  ┌───────────────────────────▼───────────────────────────────────┐  │

│  │         Next.js Dashboard  │  Chat UI  │  Alert System        │  │

│  └───────────────────────────────────────────────────────────────┘  │

└─────────────────────────────────────────────────────────────────────┘

# 3. Data Source Integrations (40+ Sources)

## 3.1  Web & Digital Analytics

| Platform | Integration Method | Key Metrics | Update Frequency |
| --- | --- | --- | --- |
| Google Analytics 4 | Google Analytics Data API v1 | Sessions, events, conversions, funnels | Near real-time |
| Google Search Console | Search Console API v3 | Impressions, clicks, CTR, position | 1–3 day delay |
| Microsoft Clarity | Clarity REST API + Webhook | Heatmaps, session recordings, rage clicks | Near real-time |
| Mixpanel | Mixpanel Export API + JQL | Custom events, funnels, retention cohorts | Near real-time |
| Amplitude | Amplitude HTTP API v2 | User journeys, feature adoption | Near real-time |
| Heap | Heap Connect + REST API | Retroactive analytics, auto-capture events | Hourly |
| Plausible / Fathom | REST API | Privacy-first page stats, referrers | Near real-time |

## 3.2  Session Recording & UX Analytics

| Platform | Integration | AI Use Case |
| --- | --- | --- |
| Microsoft Clarity | API + Heatmap snapshot endpoint | Detect rage-click patterns, dead zones, scroll depth anomalies |
| Hotjar | Hotjar REST API v2 | Session replay analysis, heatmap trend comparison |
| FullStory | FullStory Data Export API | Error-click correlation, session anomaly detection |
| LogRocket | LogRocket Webhooks + REST API | JS error correlation with conversion drops |
| PostHog | PostHog Query API + Webhooks | Open-source event analytics, feature flags correlation |
| Lucky Orange | Lucky Orange API | Dynamic heatmaps, form analytics |

## 3.3  Advertising Platforms

| Platform | Integration | Key Metrics |
| --- | --- | --- |
| Google Ads | Google Ads API v17 | ROAS, CPA, impression share, quality score |
| Meta Ads (FB/IG) | Meta Marketing API v19 | CPM, frequency, reach, ROAS by campaign |
| Microsoft Ads | Bing Ads API v13 | Search term reports, conversion tracking |
| LinkedIn Ads | LinkedIn Marketing API | B2B engagement, lead gen form rates |
| TikTok Ads | TikTok for Business API | Video view rates, conversion events |
| Snapchat Ads | Snapchat Marketing API | Story views, swipe-ups, CPM trends |
| Pinterest Ads | Pinterest API for Shopping | Product pin performance, ROAS |
| Amazon Ads | Amazon Advertising API v3 | ACOS, sponsored product rank |

## 3.4  E-Commerce & Revenue

| Platform | Integration | Key Data |
| --- | --- | --- |
| Shopify | Shopify Admin API + Webhooks | Orders, AOV, refunds, product performance, inventory |
| WooCommerce | WooCommerce REST API v3 | Sales, coupons, product analytics |
| Stripe | Stripe API + Webhooks | MRR, churn, LTV, failed payments, subscription events |
| Paddle | Paddle Webhooks + Reporting API | SaaS billing events, trial conversions |
| Recurly | Recurly API v2021 | Subscription metrics, dunning analytics |

## 3.5  CRM & Marketing Automation

| Platform | Integration | Key Data |
| --- | --- | --- |
| HubSpot | HubSpot CRM API v3 | Deals, pipelines, contact lifecycle, email stats |
| Salesforce | Salesforce REST API + SOQL | Opportunity stages, win rates, rep performance |
| Mailchimp | Mailchimp API v3 | Email open/click rates, list health, campaign ROI |
| ActiveCampaign | ActiveCampaign API | Automation performance, lead scoring |
| Customer.io | Customer.io Track API | Behavioral triggers, message delivery rates |
| Klaviyo | Klaviyo REST API v2024 | E-commerce flows, revenue attribution |
| Intercom | Intercom REST API | Support volume, CSAT, response times |

## 3.6  Server & Infrastructure Logs (15+ Types)

Log data is collected via Vector.dev or Fluent Bit agents deployed on each server, streaming to a central ClickHouse cluster. No raw logs are stored indefinitely — they are aggregated into structured metrics after 30 days (configurable per tenant).

### AWS Infrastructure Logs

| Log Type | Source | Collection Method | AI Use Case |
| --- | --- | --- | --- |
| CloudWatch Logs | EC2, Lambda, ECS, EKS | CloudWatch Logs API + Log Groups Subscription | Error spike detection, latency P99 anomalies |
| ALB/ELB Access Logs | Application Load Balancer | S3 bucket export + S3 event notification | Traffic pattern analysis, 5xx error correlation |
| CloudFront Access Logs | CDN distribution | S3 delivery + Kinesis Firehose | Cache hit rate, geographic traffic shifts |
| RDS Performance Insights | Aurora / RDS | Performance Insights API | Slow query detection, connection pool exhaustion |
| VPC Flow Logs | Network layer | CloudWatch or S3 delivery | Unusual egress traffic, DDoS pattern recognition |
| AWS WAF Logs | WAF WebACL | Kinesis Firehose → S3 | Bot traffic, blocked request trends, attack patterns |
| S3 Server Access Logs | S3 buckets | S3 server access logging → secondary bucket | Data access patterns, storage cost attribution |

### Vultr Infrastructure Logs

| Log Type | Source | Collection Method | AI Use Case |
| --- | --- | --- | --- |
| Compute Instance Syslog | Vultr Compute (VMs) | Fluent Bit syslog → ClickHouse | OS-level error detection, kernel panics, OOM events |
| Vultr Load Balancer Logs | Vultr LB | API polling + webhook events | Connection timeout spikes, upstream failures |
| Vultr Block Storage I/O | Block storage volumes | Vector.dev metrics collector | Disk I/O saturation before performance degrades |
| Vultr Kubernetes Engine | VKE cluster logs | kubectl log forwarding + Fluent Bit DaemonSet | Pod crash loops, eviction events, resource limits |

### Hostinger Infrastructure Logs

| Log Type | Source | Collection Method | AI Use Case |
| --- | --- | --- | --- |
| Hostinger Access Logs | Shared / VPS hosting | hPanel API + SFTP log pull | Request volume, 404/500 trend analysis |
| Hostinger Error Logs | PHP/Apache/Nginx errors | SFTP pull + parsing pipeline | PHP fatal errors correlated with traffic drops |
| Hostinger MySQL Slow Query | Managed MySQL | MySQL slow query log via SFTP | Database performance degradation detection |
| Hostinger Email Logs | Hostinger mail server | hPanel API + IMAP monitoring | Bounce rates, delivery failures, spam flags |

### Other Server & Infrastructure Logs

| Log Type / Platform | Collection Method | Key Signals |
| --- | --- | --- |
| Nginx Access + Error Logs | Fluent Bit → Kafka → ClickHouse | 5xx rates, slow endpoints, DDoS signatures, upstream timeouts |
| Apache HTTP Logs | Apache log format parser via Vector.dev | Request method distribution, bandwidth usage, crawler traffic |
| Node.js / PM2 Application Logs | PM2 log rotation + Fluent Bit | Uncaught exceptions, memory leak warnings, restart loops |
| Docker Container Logs | Docker logging driver → Fluentd | Container crash events, stderr error bursts |
| Kubernetes Event Logs | kube-apiserver event stream | Pod evictions, node NotReady events, resource quota breaches |
| Cloudflare WAF + Access Logs | Cloudflare Logpush → S3/ClickHouse | Bot score distribution, threat score trends, cache analytics |
| DigitalOcean Droplet Logs | DO Monitoring API + Syslog | CPU/memory/disk alerts correlated with app performance |
| Heroku Logplex | Heroku Log Drains → Kafka | Dyno restarts, memory quota, router latency |
| Vercel / Netlify Build + Runtime | Vercel API + Log Drains | Deploy failures, function timeouts, edge cache misses |
| Supabase / PlanetScale DB Logs | DB-specific APIs | Query latency, connection limits, replication lag |
| Redis Slowlog | Redis SLOWLOG GET command | Cache miss patterns, slow command detection |
| GitHub Actions / CI Logs | GitHub API v3 + Webhooks | Build failure rates, deployment frequency, test coverage trends |

## 3.7  Business Intelligence & Visualization

| Platform | Integration Method | Sync Type | AI Use Case |
| --- | --- | --- | --- |
| Power BI | Power BI REST API + Embedded Datasets | Bidirectional: push data in, pull report metadata out | Explain Power BI report anomalies in natural language; sync AnalyticsOS metrics into Power BI datasets |
| Tableau | Tableau REST API + Hyper API | Pull Tableau workbook data; push computed metrics | Surface Tableau viz insights via chat; alert on viz data staleness |
| Looker | Looker API 4.0 + LookML | Pull Look/Explore results via SDK | Query Looker explores from natural language; anomaly detection on Looker scheduled reports |
| Google Looker Studio | Looker Studio Connector (Community) | Data source push via connector | Inject AnalyticsOS computed metrics as Looker Studio data source |
| Metabase | Metabase REST API | Pull question results, push datasets | Chat-based Metabase query execution; auto-generate Metabase questions from AI insights |

Power BI Integration Detail: AnalyticsOS pushes pre-computed metrics into Power BI Push Datasets via the REST API (/v1.0/myorg/datasets), and pulls report metadata to explain anomalies detected in Power BI dashboards in plain language. OAuth 2.0 with service principal authentication is used for multi-tenant isolation.

## 3.8  Workspace & Email Deliverability

| Source | Integration | What is Monitored |
| --- | --- | --- |
| Google Workspace (Gmail) | Gmail API v1 + Admin SDK | Bounce rates, delivery success, spam folder placement, domain reputation, DKIM/SPF/DMARC pass rates |
| Microsoft 365 / Exchange | Microsoft Graph API | Mail delivery reports, non-delivery reports (NDRs), email flow latency, quarantine events |
| Postmark | Postmark API + Webhooks | Transactional email delivery, bounce classification, spam complaints |
| SendGrid | SendGrid Web API v3 + Event Webhooks | Delivery rate, bounce, spam trap hits, IP reputation |
| Mailgun | Mailgun REST API + Webhooks | Domain health, suppressions, delivery tracking |
| Amazon SES | SES API v2 + SNS Notifications | Sending reputation, bounce/complaint rates, dedicated IP health |
| DMARC Monitoring | DMARC Digest APIs (Postmark/Dmarcian) | Aggregate DMARC reports, forensic reports, source IP analysis |
| MXToolbox / EasyDMARC | REST API polling | Blacklist checks, DNS record health, SPF record changes |

## 3.9  Status Pages & Uptime Monitoring

AnalyticsOS continuously monitors the status pages of every third-party service your company uses. When a vendor is down, the AI proactively correlates the outage with drops in your internal metrics (e.g., Stripe outage → failed checkout spike) and suppresses false anomaly alerts.

| Service | Status Page | Monitoring Method |
| --- | --- | --- |
| AWS | status.aws.amazon.com | RSS feed + JSON API polling every 60s |
| Google Cloud | status.cloud.google.com | JSON incident feed polling |
| Cloudflare | cloudflarestatus.com | Statuspage.io API |
| Stripe | status.stripe.com | Statuspage.io API + webhook |
| Shopify | www.shopifystatus.com | Statuspage.io API |
| HubSpot | status.hubspot.com | Statuspage.io API |
| Salesforce | status.salesforce.com | Statuspage.io API |
| Twilio | status.twilio.com | Statuspage.io API |
| SendGrid | status.sendgrid.com | Statuspage.io API |
| GitHub | githubstatus.com | Statuspage.io API |
| Vercel | vercel-status.com | Statuspage.io API |
| Intercom | status.intercom.com | Statuspage.io API |
| Slack | slack-status.com | RSS + Slack Status API |
| Zendesk | status.zendesk.com | Statuspage.io API |
| Custom / Internal | User-defined URLs | HTTP probe + Statuspage.io API auto-detection |

## 3.10  Social Media & Content Crawling

| Source | Integration | Data Collected |
| --- | --- | --- |
| Twitter / X | X API v2 + Academic Research access | Brand mentions, sentiment, engagement rates, trending topics |
| LinkedIn Company Page | LinkedIn Marketing API | Follower growth, post engagement, share of voice |
| Instagram Business | Instagram Graph API | Reach, impressions, story analytics, hashtag performance |
| YouTube Channel | YouTube Data API v3 | Video performance, subscriber trends, search rankings |
| Reddit | Reddit API (PRAW) | Brand mention sentiment, subreddit trends |
| G2 / Capterra / Trustpilot | Web scraper (Playwright) | Review sentiment trends, competitor comparison, rating shifts |
| Company Blog / CMS | RSS feed + CMS API (if available) | Publish frequency, content categories, internal link structure |
| Website Crawler | Playwright-based crawler | Page structure, metadata, schema markup, broken links, Core Web Vitals |

# 4. AI Analysis Engine

## 4.1  Context Builder — Web & Social Crawler

The Context Builder is a continuously-running intelligence service that builds and maintains a living knowledge base of the company. It answers the implicit question: "What is this company doing right now?" — ensuring the LLM always has grounded, current context rather than relying solely on user-provided information.

### Crawl Targets

▸  Company Website: Full crawl of all public pages — products, pricing, blog, team, news, careers. Extracts: page titles, meta descriptions, headings, key copy, internal links, Schema.org markup, Core Web Vitals via Lighthouse API

▸  Blog & Content Hub: RSS feeds + full-text extraction. Tracks: publish frequency, topic clusters, author activity, engagement signals

▸  Social Profiles: LinkedIn company page, Twitter/X, Instagram, YouTube, Facebook Page. Tracks: posting cadence, content themes, engagement rates, follower trajectory

▸  Review Platforms: G2, Capterra, Trustpilot, App Store, Google Play. Extracts: rating trends, review sentiment, frequently mentioned features

▸  Competitor Monitoring: User-defined competitor URLs tracked for pricing changes, new features, messaging shifts (using diff-based change detection)

▸  Press & Media: Google News API for brand mentions in press; PR Newswire RSS for press releases

### Context Storage & Retrieval

▸  Crawled content is chunked into 512-token segments and embedded using text-embedding-3-large

▸  Stored in pgvector with metadata: source URL, crawl date, content type, tenant ID

▸  Semantic search retrieves relevant context for every LLM query automatically

▸  A "company snapshot" document is regenerated weekly summarizing: current products/pricing, recent campaigns, key metrics, team changes, and notable press

## 4.2  Predictive Analytics Module

### Models Implemented

| Model | Technique | Prediction Target | Horizon |
| --- | --- | --- | --- |
| Traffic Forecast | Prophet + LSTM ensemble | Daily sessions, organic traffic, ad traffic | 7–90 days |
| Revenue Prediction | XGBoost with GA4 + Stripe features | MRR, daily revenue, conversion rate | 7–30 days |
| Churn Prediction | Logistic regression + behavioral features | Account-level churn probability | 30–90 days |
| Conversion Rate Forecast | ARIMA + seasonal decomposition | Landing page CVR, checkout CVR | 7–14 days |
| Ad Spend Efficiency | Multi-touch attribution model (Shapley) | Optimal budget allocation across channels | Next 30 days |
| Search Ranking Forecast | Rank velocity model + Search Console signals | Keyword position changes | 7–30 days |
| Anomaly Severity Scoring | Isolation Forest + Z-score hybrid | Anomaly probability and business impact score | Real-time |
| Seasonal Baseline | STL decomposition | Expected metric ranges for any given date/time | Rolling 365-day window |

### Prediction Output Format

{ metric: 'daily_sessions', forecast: 12400, confidence_interval: [11200, 13800],

trend: 'declining', trend_strength: 0.72, key_drivers: ['organic_drop', 'paid_paused'],

recommended_actions: ['Resume Google Ads campaign #123', 'Publish 3 blog posts targeting #kw'],

data_sources_used: ['GA4', 'GSC', 'Google Ads'], generated_at: '2026-07-04T10:30:00Z' }

## 4.3  Anomaly Detection & Alerting

### Detection Methods

▸  Statistical: Z-score (threshold: ±2.5σ), IQR-based outliers, Grubbs test for univariate metrics

▸  ML-Based: Isolation Forest for multivariate anomalies across correlated metrics

▸  Trend-Based: Change point detection (PELT algorithm) for sustained directional shifts

▸  Peer Comparison: (Opt-in) Anonymized cross-tenant benchmarks for industry baseline alerts

▸  Vendor Correlation: Cross-reference anomaly timing with active status page incidents to suppress false positives

### Alert Severity Matrix

| Severity | Trigger Condition | Response Time | Channels |
| --- | --- | --- | --- |
| CRITICAL | >30% drop vs prior period AND revenue impact estimated >$500 | Immediate | SMS + Email + Slack + PagerDuty |
| HIGH | >15% drop in key metric vs 7-day average | Within 15 min | Email + Slack |
| MEDIUM | >10% anomaly in secondary metric | Within 1 hour | Slack + in-app |
| LOW | Trend shift detected, no immediate impact | Daily digest | In-app notification |
| INFO | Positive anomaly (metric significantly above average) | Weekly summary | In-app |

## 4.4  Corrective Measures Engine

When an anomaly is detected, the AI doesn't just report it — it proposes specific, actionable corrective measures ranked by estimated impact and implementation effort.

### Automated vs. Suggested Actions

| Action Type | Examples | Execution Mode |
| --- | --- | --- |
| Ad Budget Reallocation | Pause underperforming campaigns, increase budget on winners | Semi-auto (user approval required) |
| Content Recommendations | Publish content targeting declining keyword clusters | Suggested only |
| Technical SEO Fixes | Alert on Core Web Vitals regressions, broken links, missing meta | Suggested + ticket creation |
| Email Deliverability | Alert on SPF/DKIM failures, recommend DNS record updates | Suggested + automated DNS check |
| Infrastructure Scaling | Detect traffic spike → recommend auto-scaling group adjustment | Semi-auto (with AWS/Vultr API) |
| A/B Test Suggestions | Identify high-traffic low-CVR pages → suggest landing page tests | Suggested only |
| Inventory Alerts | Shopify low stock correlated with high-demand signals | Automated email to ops team |
| Campaign Pause Rules | Automatically pause ad sets with CPA > 3× target for >48h | Fully automated (user-configured rules) |

## 4.5  Executive Reporting Engine

Automatically generates structured intelligence reports on configurable schedules. Reports are fully grounded in live data and written in plain language with supporting charts.

### Report Types

▸  Daily Pulse: 1-page summary: top 3 wins, top 3 concerns, key metrics vs yesterday, open anomalies

▸  Weekly Intelligence Brief: Cross-channel performance narrative, trend analysis, competitor signals, upcoming risks

▸  Monthly Executive Summary: Board-ready: revenue, acquisition, retention KPIs, channel attribution, predictive outlook

▸  Campaign Post-Mortems: On-demand after major campaigns: what worked, what didn't, attribution breakdown, recommendations

▸  Incident Reports: Auto-generated after anomaly resolution: root cause, timeline, business impact, preventive measures

# 5. Technology Stack

| Layer | Technology | Purpose | Rationale |
| --- | --- | --- | --- |
| Frontend | Next.js 15 (App Router) | Dashboard, chat UI, onboarding | SSR for SEO, RSC for performance |
| Frontend | TailwindCSS + shadcn/ui | UI components | Rapid development, consistent design |
| Frontend | Apache ECharts + Recharts | Charts and visualizations | Performance + React integration |
| Frontend | TanStack Query v5 | Server state management | Optimistic updates, background refetch |
| Backend API | FastAPI (Python) | REST + WebSocket API | Async performance, ML library ecosystem |
| Background Jobs | Celery + Redis | Connector sync workers | Reliable distributed task processing |
| Event Streaming | Apache Kafka (Confluent Cloud) | Real-time data pipeline | Durable, scalable event bus |
| Log Collection | Vector.dev + Fluent Bit | Server log shipping | Lightweight, high-throughput forwarders |
| Primary DB | PostgreSQL 16 + pgvector | Config, users, vector embeddings | Relational + semantic search in one DB |
| Analytics DB | ClickHouse Cloud | Time-series metrics, log aggregates | Columnar, 10–100× faster than PG for analytics |
| Cache | Redis 7 (Upstash) | Query cache, session storage, rate limiting | Sub-ms latency |
| Object Storage | AWS S3 / Cloudflare R2 | Raw log archives, report PDFs | Durability + cost-effective |
| Authentication | Clerk | User auth, org management, SSO | Built-in multi-tenant org support |
| LLM Primary | Claude claude-sonnet-4-6 / Opus 4 | Query answering, report generation | Best reasoning + 200K context |
| LLM Secondary | OpenAI GPT-4o | Embeddings, fallback | text-embedding-3-large for vectors |
| ML Models | Python: scikit-learn, Prophet, XGBoost | Predictive analytics, anomaly detection | Mature, well-documented libraries |
| Web Crawling | Playwright + Crawlee | Website + social crawling | JS-rendered pages, anti-bot resilience |
| Queue | BullMQ + Redis | Background job queuing (Node.js layer) | Priority queues, job retries |
| Search | Meilisearch | Full-text search across insights/reports | Fast, typo-tolerant, easy self-host |
| Monitoring | Sentry + Grafana + Prometheus | Application monitoring, alerting | Full observability stack |
| Deployment | Railway / Render / AWS ECS | Container orchestration | Managed containers, easy scaling |
| CI/CD | GitHub Actions | Automated testing + deployment | Native GitHub integration |

# 6. Database Schema Design

## PostgreSQL — Core Relational Schema

### Key Tables

-- Tenants (customer organizations)

tenants (id uuid PK, name text, plan text, created_at timestamptz, settings jsonb)

-- Users within tenants

users (id uuid PK, tenant_id uuid FK, email text, role text, last_login timestamptz)

-- Data source connections per tenant

connections (id uuid PK, tenant_id uuid FK, source_type text,

credentials_encrypted bytea, scope jsonb, last_sync timestamptz,

sync_status text, error_message text)

-- Anomalies detected

anomalies (id uuid PK, tenant_id uuid FK, metric text, detected_at timestamptz,

severity text, value numeric, expected_range numrange,

resolution_status text, resolved_at timestamptz, ai_analysis text)

-- AI-generated reports

reports (id uuid PK, tenant_id uuid FK, report_type text, generated_at timestamptz,

content_md text, data_snapshot jsonb, scheduled boolean)

-- Company context (crawler output)

context_documents (id uuid PK, tenant_id uuid FK, source_url text, content_type text,

content text, embedding vector(1536), crawled_at timestamptz,

metadata jsonb)

## ClickHouse — Time-Series Analytics Schema

-- Unified metrics table (all sources, all tenants)

CREATE TABLE metrics (

tenant_id     UUID,

source        LowCardinality(String),   -- 'ga4', 'gsc', 'stripe', 'nginx'

metric_name   LowCardinality(String),   -- 'sessions', 'revenue', 'error_5xx'

dimensions    Map(String, String),       -- {campaign: 'spring_sale', device: 'mobile'}

value         Float64,

recorded_at   DateTime64(3, 'UTC'),

ingested_at   DateTime64(3, 'UTC') DEFAULT now()

) ENGINE = MergeTree()

PARTITION BY toYYYYMM(recorded_at)

ORDER BY (tenant_id, source, metric_name, recorded_at)

TTL recorded_at + INTERVAL 2 YEAR;

-- Log events table

CREATE TABLE log_events (

tenant_id     UUID,

log_source    LowCardinality(String),   -- 'nginx', 'aws_alb', 'vultr_syslog'

level         LowCardinality(String),

message       String,

parsed        Map(String, String),

timestamp     DateTime64(3, 'UTC'),

server_id     String

) ENGINE = MergeTree()

PARTITION BY toYYYYMMDD(timestamp)

ORDER BY (tenant_id, log_source, timestamp)

TTL timestamp + INTERVAL 90 DAY;

# 7. API Design & Endpoints

## Core API Groups

| Group | Base Path | Key Endpoints |
| --- | --- | --- |
| Auth | /api/v1/auth | POST /login, POST /logout, POST /refresh, GET /me |
| Connections | /api/v1/connections | GET / (list), POST / (add), DELETE /:id, POST /:id/sync, GET /:id/status |
| Metrics | /api/v1/metrics | GET /query (flexible query), GET /compare, GET /forecast/:metric |
| AI Chat | /api/v1/chat | POST /message (SSE streaming), GET /history, POST /feedback |
| Anomalies | /api/v1/anomalies | GET / (list), GET /:id, PATCH /:id/resolve, GET /feed (SSE) |
| Reports | /api/v1/reports | GET / (list), POST /generate, GET /:id, GET /:id/pdf |
| Status Pages | /api/v1/status | GET /vendors (current status), GET /incidents, POST /subscribe |
| Context | /api/v1/context | GET /snapshot, POST /crawl (trigger), GET /search?q= |
| Alerts | /api/v1/alerts | GET / (list), POST / (create rule), PATCH /:id, DELETE /:id |
| Admin | /api/v1/admin | GET /tenants, GET /usage, POST /impersonate (super-admin only) |

## AI Chat Endpoint — Detail

POST /api/v1/chat/message

Content-Type: application/json

Authorization: Bearer <jwt>

Request Body:

{

"message": "Why did conversions drop 18% this week?",

"conversation_id": "uuid (optional, for multi-turn)",

"data_sources": ["ga4", "stripe", "google_ads"],  // optional filter

"time_range": { "start": "2026-06-27", "end": "2026-07-04" }

}

Response (SSE stream):

event: thinking

data: {"step": "fetching_ga4", "message": "Pulling conversion data from GA4..."}

event: thinking

data: {"step": "fetching_stripe", "message": "Checking revenue events in Stripe..."}

event: answer

data: {"text": "Conversions dropped 18% due to...", "sources": [...], "charts": [...]}

# 8. Multi-Tenant Architecture

| Concern | Implementation |
| --- | --- |
| Data Isolation | Every DB query includes WHERE tenant_id = :current_tenant enforced at ORM middleware level |
| Credential Storage | OAuth tokens encrypted at rest with AES-256-GCM; encryption key per-tenant, stored in AWS KMS |
| ClickHouse Isolation | tenant_id is the first column in ORDER BY on every table; queries always filter by tenant first |
| AI Context Isolation | Vector similarity searches always include tenant_id filter; cross-tenant data physically separated |
| API Rate Limiting | Per-tenant rate limits enforced in Redis; plan-based limits (Starter: 100 req/min, Pro: 500, Enterprise: custom) |
| Background Workers | Celery queues namespaced by tenant_id; resource limits per queue prevent noisy-neighbor issues |
| Audit Logging | Every API action logged to audit_log table with tenant_id, user_id, action, ip_address, timestamp |
| Data Deletion | Tenant offboarding triggers cascade delete across all tables + S3 prefix deletion + vector DB namespace wipe |

# 9. Security & Compliance

## Security Controls

▸  OAuth 2.0: All third-party integrations use OAuth 2.0 authorization code flow. Refresh tokens are encrypted with AES-256-GCM

▸  JWT Authentication: Short-lived access tokens (15 min) + rotating refresh tokens (7 days). RS256 signed

▸  Secrets Management: No secrets in code or environment variables. All stored in AWS Secrets Manager / HashiCorp Vault

▸  Encryption at Rest: PostgreSQL and ClickHouse volumes encrypted. S3 buckets with SSE-S3. Credentials in KMS-backed HSM

▸  Encryption in Transit: TLS 1.3 everywhere. HSTS preloaded. Certificate pinning for mobile clients

▸  Input Validation: All LLM prompts sanitized. SQL via parameterized queries only. JSON schema validation on all inputs

▸  Rate Limiting: API rate limits at edge (Cloudflare) + application (Redis sliding window)

▸  RBAC: Roles: Owner, Admin, Analyst, Viewer. Row-level security enforced at DB layer

▸  SIEM Integration: All security events (auth failures, privilege escalation, anomalous API usage) streamed to customer SIEM

## Compliance Targets

▸  SOC 2 Type II (Year 1 target)

▸  GDPR — data residency options (EU-West ClickHouse cluster), right-to-erasure automation

▸  CCPA — opt-out data collection controls

▸  HIPAA-ready architecture (BAA available for Enterprise plan)

# 10. Claude Code Guidelines

These guidelines govern how Claude Code agents are used in the AnalyticsOS project. Follow these rules in every Claude Code session for this project.

## 10.1  Project Context Initialization

At the start of every Claude Code session, always provide this context block:

CLAUDE CODE SESSION — AnalyticsOS

Project: AI-Powered Unified Analytics Intelligence Platform

Stack: FastAPI (Python) + Next.js 15 + ClickHouse + PostgreSQL + Kafka + Redis

Conventions: snake_case for Python, camelCase for JS/TS, kebab-case for URLs

ORM: SQLAlchemy 2.0 (async) for PG, clickhouse-connect for ClickHouse

Testing: pytest (Python), Vitest (JS), 80% coverage minimum

Current task: [DESCRIBE SPECIFIC TASK]

## 10.2  File Structure Conventions

analyticsOS/

├── backend/                        # FastAPI application

│   ├── app/

│   │   ├── api/v1/                # Route handlers (one file per domain)

│   │   ├── connectors/            # Data source connector modules

│   │   │   ├── base.py            # BaseConnector abstract class

│   │   │   ├── analytics/         # GA4, GSC, Mixpanel, Amplitude...

│   │   │   ├── advertising/       # Google Ads, Meta, LinkedIn...

│   │   │   ├── logs/              # AWS, Vultr, Hostinger, Nginx...

│   │   │   ├── bi/                # Power BI, Tableau, Looker...

│   │   │   ├── session_replay/    # Clarity, Hotjar, FullStory...

│   │   │   ├── workspace/         # Gmail, M365, SendGrid...

│   │   │   └── status_pages/      # Vendor status monitoring

│   │   ├── ai_engine/

│   │   │   ├── query_planner.py   # Decides which sources to query

│   │   │   ├── llm_orchestrator.py# Claude/GPT call management

│   │   │   ├── context_builder.py # Crawler + vector indexing

│   │   │   ├── anomaly_detector.py# Statistical + ML anomaly detection

│   │   │   ├── predictor.py       # Forecast models (Prophet, XGBoost)

│   │   │   ├── corrective.py      # Corrective measures engine

│   │   │   └── report_generator.py# Executive report generation

│   │   ├── models/                # SQLAlchemy ORM models

│   │   ├── schemas/               # Pydantic v2 schemas

│   │   ├── services/              # Business logic layer

│   │   ├── workers/               # Celery task definitions

│   │   └── core/                  # Config, db, auth, logging

│   └── tests/

├── frontend/                       # Next.js 15 app

│   ├── app/                        # App Router pages

│   ├── components/                 # UI components

│   │   ├── dashboard/              # Metric cards, charts

│   │   ├── chat/                   # AI chat interface

│   │   └── connections/            # Source connection wizard

│   └── lib/                        # API client, hooks, utils

├── infrastructure/                 # Terraform / Docker configs

└── docs/                           # Architecture docs

## 10.3  Connector Development Pattern

Every data source connector MUST follow the BaseConnector pattern. When Claude Code writes a new connector, always use this structure:

# backend/app/connectors/base.py

from abc import ABC, abstractmethod

from typing import Any, AsyncGenerator

from pydantic import BaseModel

class ConnectorMetric(BaseModel):

metric_name: str

value: float

dimensions: dict[str, str] = {}

recorded_at: datetime

source: str

class BaseConnector(ABC):

source_name: str  # Must override: 'ga4', 'meta_ads', 'nginx_logs'

supports_realtime: bool = False

@abstractmethod

async def authenticate(self, credentials: dict) -> bool: ...

@abstractmethod

async def fetch_metrics(self, tenant_id: str, start: date, end: date,

**kwargs) -> AsyncGenerator[ConnectorMetric, None]: ...

@abstractmethod

async def health_check(self) -> dict[str, Any]: ...

async def sync(self, tenant_id: str, start: date, end: date) -> int:

"""Default sync implementation — push metrics to ClickHouse."""

count = 0

async for metric in self.fetch_metrics(tenant_id, start, end):

await clickhouse.insert_metric(metric)

count += 1

return count

## 10.4  AI Engine Prompt Templates

When Claude Code writes LLM calls within the AnalyticsOS codebase, always use structured prompts with these sections:

SYSTEM_PROMPT_TEMPLATE = """

You are AnalyticsOS, an expert data analyst AI for {company_name}.

## Company Context

{company_snapshot}

## Available Data Sources

{connected_sources}

## Current Data

{retrieved_metrics}

## Active Anomalies

{active_anomalies}

## Vendor Status

{vendor_status_summary}

## Instructions

- Base every claim on the data provided above. Never hallucinate metrics.

- If data is missing for a source, say so explicitly.

- Provide specific numbers, percentages, and date ranges.

- End with 3 prioritized, actionable recommendations.

- Format: use markdown headers, bullet points, and a summary table.

"""

## 10.5  Code Quality Rules for Claude Code

### Python (Backend)

▸  Type hints: All functions must have complete type annotations. Use Python 3.12+ generics

▸  Async-first: All I/O operations must use async/await. No blocking calls in async functions

▸  Error handling: Never use bare except. Use specific exception types. Log with structlog

▸  Pydantic: All API inputs/outputs must be Pydantic v2 models. No raw dicts at API boundaries

▸  Tests: Every connector must have a test with mocked HTTP (respx for httpx). Min 80% coverage

▸  Secrets: Never hardcode credentials. Always use settings.py reading from environment variables

▸  SQL: All ClickHouse queries parameterized. No string interpolation in SQL

### TypeScript (Frontend)

▸  Strict mode: tsconfig with strict: true. No any types without comment justification

▸  Server Components: Default to React Server Components. Use 'use client' only when needed

▸  Data fetching: Use TanStack Query for all client-side data. No raw useEffect for data fetching

▸  Error boundaries: Every chart or data widget wrapped in an ErrorBoundary

▸  Accessibility: All interactive elements must have aria labels. Run axe-core in CI

### General Rules

▸  No magic numbers: All thresholds (anomaly ±2.5σ, alert 15% drop) defined as named constants

▸  Tenant isolation: Every database query Claude Code writes MUST include tenant_id filter

▸  Observability: All connector syncs emit timing and success/failure metrics to Prometheus

▸  Idempotency: All sync workers must be idempotent (safe to retry)

▸  Changelog: Any new connector or feature must include a CHANGELOG.md entry

## 10.6  Claude Code Session Workflows

### Workflow A — Adding a New Data Source Connector

▸  Step 1: Read the target API documentation and auth method

▸  Step 2: Create connector file in the appropriate subdirectory

▸  Step 3: Implement BaseConnector abstract methods

▸  Step 4: Write unit tests with mocked API responses

▸  Step 5: Add connector to the ConnectorRegistry in registry.py

▸  Step 6: Create OAuth flow or credential schema in the frontend wizard

▸  Step 7: Add ClickHouse metric mappings in metric_definitions.py

▸  Step 8: Write migration for connections table if new credential fields needed

▸  Step 9: Update the AI system prompt to include new source in data dictionary

### Workflow B — Adding a Predictive Model

▸  Step 1: Define the prediction target and features in predictor.py

▸  Step 2: Write data extraction query from ClickHouse for training data

▸  Step 3: Implement model training function with MLflow tracking

▸  Step 4: Implement inference function returning PredictionResult schema

▸  Step 5: Write backtesting function to validate model accuracy

▸  Step 6: Register scheduled retraining Celery task

▸  Step 7: Add prediction endpoint to /api/v1/metrics/forecast/:metric

### Workflow C — Debugging an Anomaly Detection False Positive

▸  Step 1: Pull the anomaly record from the anomalies table

▸  Step 2: Check the active vendor incidents at the time of detection

▸  Step 3: Re-run the anomaly detection with expanded context

▸  Step 4: Adjust the detection threshold or add a suppression rule

▸  Step 5: Update tests to cover the false positive scenario

## 10.7  Prompt Engineering for Internal LLM Calls

When writing prompts that will be used inside the AnalyticsOS codebase (not user-facing), follow these rules to minimize cost and maximize accuracy.

▸  Structured output: Always request JSON output with explicit schema. Use json_mode or XML tags

▸  Chain-of-thought: For anomaly analysis, ask the model to reason step-by-step before concluding

▸  Context window management: Pre-calculate token counts. Truncate metric data, never context or instructions

▸  Temperature: Set temperature=0 for analytical tasks (anomaly, reports). temperature=0.7 for recommendations

▸  Model selection: Use claude-haiku-4-5 for classification tasks, claude-sonnet-4-6 for analysis, Opus 4 for report generation

▸  Cost tracking: Log token usage per call to the llm_usage table for cost attribution per tenant

▸  Fallback: Every LLM call has a 30-second timeout and falls back to a rule-based response

# 11. Development Phases & Timeline

| Phase | Duration | Deliverables | Success Criteria |
| --- | --- | --- | --- |
| Phase 1: Foundation | Weeks 1–4 | Auth (Clerk), multi-tenant DB schema, GA4 + GSC connectors, basic chat UI with Claude | User can ask questions about GA4 data in chat |
| Phase 2: Core Sources | Weeks 5–10 | All major ad platforms, Stripe, Shopify, HubSpot. ClickHouse pipeline live. Dashboard charts | 10 data sources connected; metrics queryable |
| Phase 3: Logs & Infra | Weeks 11–14 | AWS + Vultr + Hostinger + Nginx + Docker log connectors. Vector.dev agents. Log anomaly detection | Server logs flowing; error spike alerts working |
| Phase 4: Intelligence | Weeks 15–18 | Anomaly detection engine, predictive models (Prophet/XGBoost), corrective measures engine, alert system | Anomalies detected with <5% false positive rate |
| Phase 5: Context Layer | Weeks 19–22 | Web + social crawler, pgvector indexing, company context snapshot, RAG integration into chat | AI answers grounded in company-specific context |
| Phase 6: BI + Extended | Weeks 23–26 | Power BI, Tableau, Looker integration. Session recording connectors (Clarity, Hotjar, FullStory). Status page monitoring | BI sources connected; vendor outages auto-correlated |
| Phase 7: Workspace | Weeks 27–29 | Gmail, M365, SendGrid deliverability monitoring. DMARC monitoring | Email deliverability score tracked and alerted |
| Phase 8: Reports | Weeks 30–32 | Executive report generation (daily/weekly/monthly). Report scheduler. PDF export | Automated weekly brief sent without manual trigger |
| Phase 9: Polish & Scale | Weeks 33–36 | Performance optimization, SOC 2 audit prep, white-label options, agency multi-client view | p99 API latency <500ms; SOC 2 readiness achieved |

# 12. Cost Estimation

## Monthly Infrastructure Costs (at 100 Active Tenants)

| Service | Tier | Est. Monthly Cost |
| --- | --- | --- |
| ClickHouse Cloud | Production cluster (48 GiB RAM) | $800–1,500 |
| PostgreSQL (RDS or Supabase) | Production instance with read replica | $200–400 |
| Kafka (Confluent Cloud) | Basic cluster, 100 GB/month | $400–800 |
| Redis (Upstash) | Pay-per-request, est. 50M req/month | $150–300 |
| Claude API (Anthropic) | claude-sonnet-4-6 avg 500K tokens/day | $600–1,200 |
| OpenAI API (embeddings) | text-embedding-3-large, 200M tokens/month | $40–80 |
| AWS S3 + Egress | Log archive storage 5 TB | $200–400 |
| Cloudflare (WAF + CDN) | Business plan | $200 |
| Clerk (Auth) | Pro plan at 100 orgs | $100–300 |
| Meilisearch Cloud | Build plan | $80 |
| GitHub Actions | Teams plan, 3,000 CI minutes | $50 |
| Monitoring (Grafana Cloud) | Pro plan | $50–100 |
| Playwright / Crawlee (compute) | Worker VMs for crawler | $100–200 |
| Total Estimate |  | $2,970 – $5,510/month |

Per-tenant marginal cost at scale is approximately $20–45/month. SaaS pricing of $199–499/month per tenant yields strong gross margins (75–90%) at scale.

# 13. Deployment & DevOps

## Container Architecture

▸  analyticsOS-api — FastAPI app (2–4 replicas minimum)

▸  analyticsOS-workers — Celery workers for connector sync (auto-scaled)

▸  analyticsOS-crawler — Playwright crawler (isolated, resource-limited)

▸  analyticsOS-frontend — Next.js (deployed to Vercel or as container)

▸  analyticsOS-scheduler — Celery Beat for scheduled tasks

## CI/CD Pipeline (GitHub Actions)

| Stage | Trigger | Steps |
| --- | --- | --- |
| Lint + Type Check | Every PR | ruff (Python), eslint + tsc (TS), mypy type check |
| Unit Tests | Every PR | pytest with 80% coverage gate, Vitest for frontend |
| Integration Tests | Merge to main | Tests against real ClickHouse + PG in Docker Compose |
| Security Scan | Every PR | Bandit (Python), npm audit, Trivy container scan |
| Deploy Staging | Merge to main | Auto-deploy to Railway/Render staging environment |
| Deploy Production | Tag release v*.*.* | Blue-green deploy with health check gate |

## Key Operational Runbooks

▸  Connector Sync Failure: Check Celery worker logs → verify OAuth token expiry → re-authenticate connection → trigger manual sync

▸  ClickHouse Query Slow: Run EXPLAIN on slow query → check partition pruning → add materialized view → optimize ORDER BY

▸  LLM Cost Spike: Check llm_usage table for runaway tenant → apply rate limiting → review prompt length

▸  Anomaly False Positive Storm: Check vendor status pages for ongoing incidents → enable suppression mode → notify customers

▸  Crawler Blocked: Rotate user agent → add request delays → switch to residential proxy → notify support

AnalyticsOS Project Guide v1.0

Confidential — Internal Use Only — July 2026

# 14. Frontend UI Design & Screen Specifications

AnalyticsOS ships with a complete web application built in Next.js 15. Every screen is designed for clarity, speed, and zero-ambiguity navigation. Below is the full screen inventory with UX specification for each.

## 14.1  Authentication Screens

| Screen | Route | Elements & Behavior |
| --- | --- | --- |
| Sign Up | /signup | Email + password fields; Google OAuth button; 'Create free account' CTA; link to login; email verification step after submit; password strength meter (min 8 chars, 1 uppercase, 1 number, 1 symbol) |
| Login | /login | Email + password; Google/GitHub OAuth; 'Remember me' checkbox; 'Forgot password' link; 2FA prompt if enabled; redirect to /dashboard on success |
| Forgot Password | /forgot-password | Email field; 'Send reset link' CTA; success state shows masked email; link expires in 60 minutes |
| Reset Password | /reset-password?token= | New password + confirm fields; strength meter; success redirects to /login |
| Email Verification | /verify-email?token= | Auto-verifies on page load; success banner + redirect to onboarding |
| Onboarding Wizard | /onboarding | 5-step wizard: (1) Company name + industry + website URL; (2) Team size + primary goals; (3) Connect first data source; (4) Set alert email; (5) 'Go to dashboard' finish screen |

## 14.2  Main Dashboard

The dashboard is the default landing page after login. It is composed of configurable widget blocks. The layout is a 12-column responsive grid.

### Top Navigation Bar

▸  Left: AnalyticsOS logo + current workspace name (clickable dropdown for multi-org users)

▸  Center: Global date-range picker (presets: Today, Yesterday, Last 7d, Last 30d, Last 90d, Custom)

▸  Right: Search icon (opens AI chat), notification bell (anomaly count badge), user avatar (profile menu)

### Left Sidebar Navigation

| Nav Item | Icon | Route | Description |
| --- | --- | --- | --- |
| Dashboard | Grid | /dashboard | Main overview with all metric widgets |
| AI Chat | Sparkles | /chat | Full-page AI chat interface |
| Analytics | BarChart | /analytics | Web & search analytics deep-dive |
| Advertising | Megaphone | /ads | All ad platform metrics in one view |
| E-Commerce | ShoppingCart | /ecommerce | Revenue, orders, product performance |
| Server Logs | Terminal | /logs | Infrastructure and server log explorer |
| Session Replays | PlayCircle | /sessions | UX analytics and recording summaries |
| Email Health | Mail | /email | Deliverability, DMARC, bounce tracking |
| Status Monitor | Signal | /status | Vendor status pages + uptime tracker |
| Reports | FileText | /reports | Pre-built and scheduled report library |
| Predictions | TrendingUp | /predictions | Forecast charts and ML model outputs |
| Anomalies | AlertTriangle | /anomalies | All detected anomalies + resolution log |
| Connections | Link | /connections | Connect and manage data source integrations |
| Settings | Settings | /settings | Account, team, billing, notifications |

### Dashboard Widget Grid

| Widget | Size | Data Source | Shows |
| --- | --- | --- | --- |
| Sessions Today | 2×1 | GA4 | Number + sparkline vs yesterday |
| Revenue Today | 2×1 | Stripe | MRR/daily revenue + vs last week |
| Active Anomalies | 2×1 | Anomaly Engine | Count by severity with quick-expand |
| Vendor Status | 2×1 | Status Monitor | Green/amber/red pills for top 8 vendors |
| Traffic Trend | 6×2 | GA4 + GSC | Multi-line chart: sessions, organic, paid |
| Top Pages | 3×2 | GA4 | Table: page, sessions, CVR, bounce rate |
| Conversion Funnel | 3×2 | GA4 + Stripe | Funnel visualization: visit→lead→customer |
| Ad Spend vs ROAS | 4×2 | All ad platforms | Grouped bar chart by platform |
| Server Health | 4×2 | Log Engine | Error rate, latency P95, uptime % tiles |
| AI Insight Card | 4×1 | AI Engine | Latest proactive insight with 'Ask more' button |
| Email Deliverability | 4×1 | Workspace | Delivery rate, bounce %, spam complaint % |
| Weekly Forecast | 4×2 | Predictor | Revenue and traffic 7-day forecast band chart |

## 14.3  AI Answer Box (Chat Interface)

The AI Answer Box is the central interaction layer of AnalyticsOS. It is accessible from the sidebar (/chat) and as a slide-in panel from any page (triggered by the search icon or keyboard shortcut Cmd+K).

### Chat Interface Layout

▸  Top bar: conversation title (editable) + 'New chat' button + conversation history dropdown + source filter chips (GA4, Ads, Logs, etc.)

▸  Message thread: user messages (right-aligned, blue bubble) + AI responses (left-aligned, white card with border)

▸  AI response card contains: answer text (markdown rendered) → supporting data table (collapsible) → inline chart (ECharts) → source citations (small pills: 'GA4 Jul 3' / 'Stripe Jul 1–3') → confidence score badge → action buttons ('Create alert', 'Save to reports', 'Share')

▸  Input bar: text area (auto-expand) + attachment button (CSV/PDF upload) + source selector + 'Send' button + keyboard shortcut hint (Enter to send, Shift+Enter for newline)

▸  Thinking state: animated steps shown while AI fetches data ('Querying GA4...', 'Checking Stripe...', 'Running anomaly check...', 'Synthesizing answer...')

### AI Response Anatomy

| Element | Description | Always Shown? |
| --- | --- | --- |
| Answer headline | 1-sentence TL;DR of the answer in bold | Yes |
| Narrative | 2–5 paragraph explanation with specific numbers | Yes |
| Data table | Collapsible: raw metric table supporting the answer | When data > 3 rows |
| Chart | Inline ECharts visualization (auto-selected type) | When time-series or comparison data present |
| Root cause summary | Bulleted list of detected contributing factors | For diagnostic questions |
| Source citations | Pill badges showing which sources and date range | Yes |
| Recommendations | Numbered list of prioritized action items | Yes |
| Confidence badge | High / Medium / Low based on data completeness | Yes |
| Follow-up suggestions | 3 suggested follow-up questions as clickable chips | Yes |
| Feedback buttons | 👍 👎 with optional comment for AI improvement | Yes |

## 14.4  Pre-Built Report Templates

AnalyticsOS ships with 18 pre-built report templates. Each can be run on-demand, scheduled, and customized. Reports render as in-app HTML and can be exported to PDF or sent by email.

| Report Name | Category | Frequency Options | Key Sections |
| --- | --- | --- | --- |
| Daily Pulse | Executive | Daily 8 AM | Yesterday vs prior day: sessions, revenue, top anomaly, server health, top ad spend |
| Weekly Intelligence Brief | Executive | Monday 7 AM | WoW trends all channels, top 5 insights, competitor signals, forecast for coming week |
| Monthly Board Summary | Executive | 1st of month | MoM KPIs, channel attribution, revenue forecast, cohort retention, recommendations |
| SEO Performance Report | Analytics | Weekly | Keyword rankings, GSC trends, top gaining/losing pages, Core Web Vitals, backlink health |
| Paid Ads Performance | Advertising | Weekly + Monthly | ROAS by platform, CPA trend, budget utilization, top/worst campaigns, recommendations |
| Conversion Funnel Analysis | Analytics | Weekly | Full funnel with drop-off rates, device breakdown, traffic source attribution |
| Server Health Report | Infrastructure | Daily | Uptime %, error rates by server, top errors, slow endpoints, resource utilization |
| Email Deliverability Report | Workspace | Weekly | Delivery rates by provider, bounce classification, DMARC pass rate, domain reputation score |
| E-Commerce Revenue Report | E-Commerce | Daily + Weekly | Revenue, AOV, units sold, refund rate, top products, abandoned cart rate |
| Anomaly Summary | Intelligence | Daily digest | All anomalies detected, severity, resolution status, estimated business impact |
| Predictive Forecast | Intelligence | Weekly | 7-day and 30-day forecasts for sessions, revenue, CVR with confidence intervals |
| Competitor Intelligence | Intelligence | Weekly | Competitor website changes, pricing shifts, social activity, review sentiment |
| User Behavior Report | UX Analytics | Weekly | Heatmap summary, rage-click pages, scroll depth, session recording highlights |
| Customer Retention Report | E-Commerce / CRM | Monthly | Cohort retention curves, LTV trends, churn probability by segment, win-back opportunities |
| Campaign Post-Mortem | Advertising | On-demand | Full campaign lifecycle: spend, reach, CVR, ROAS, vs benchmark, lessons learned |
| Incident Post-Mortem | Infrastructure | On-demand after incident | Timeline, root cause, impact assessment, preventive measures, follow-up tasks |
| Content Performance Report | Analytics | Weekly | Top content by traffic, engagement time, scroll depth, social shares, SEO value |
| Budget Allocation Recommendation | Intelligence | Monthly | AI-generated optimal budget split across channels based on prior 90-day ROAS data |

## 14.5  Connections Screen

The Connections screen (/connections) is the central hub where users link their data sources. It is designed to make connecting feel like installing an app — simple, visual, and instant.

### Connections Screen Layout

▸  Top: 'Connected Sources' count badge + search bar + filter tabs (All | Analytics | Advertising | Infrastructure | BI | Workspace | E-Commerce)

▸  Connected Sources grid: cards showing source logo, name, connection status (green dot = live, amber = degraded, red = error), last sync timestamp, next sync ETA, 'Sync now' button, settings (gear) icon

▸  Add Source section below: searchable grid of all available integrations (logo + name + category), grayed-out = not yet connected

### Connection Wizard (per source)

| Step | Screen | Details |
| --- | --- | --- |
| 1 | Select Auth Method | Shows supported auth methods: OAuth 2.0 / API Key / Service Account JSON / SFTP Credentials / Webhook URL. Method is pre-selected based on source type |
| 2a (OAuth) | OAuth Authorization | 'Connect with [Platform]' button opens OAuth popup. User grants permissions. Tokens returned and encrypted. Scope list displayed for transparency |
| 2b (API Key) | Credential Form | Fields: API Key, API Secret (if needed), Account ID, Region (if needed). All fields masked on input. Inline validation against API before saving |
| 2c (Service Account) | JSON Upload | Drag-and-drop JSON file uploader for Google service accounts, AWS IAM role ARN field, or similar. Parsed and validated immediately |
| 2d (SFTP / Log Agent) | Agent Setup | Displays one-line Vector.dev or Fluent Bit install command with pre-filled tenant token. Step-by-step server setup instructions. Connection test button |
| 3 | Configure Sync | Select metrics/dimensions to sync (checkboxes with 'Select all'). Set historical backfill date. Set sync frequency (15 min / 1 hour / 6 hour / daily) |
| 4 | Test Connection | Live API call made. Shows: ✅ Auth success / ✅ Data accessible / ✅ X records found. If failure: error message + troubleshooting link |
| 5 | Done | Success screen: source added, first sync triggered, 'View in dashboard' button |

## 14.6  Account & Settings Screens

| Settings Section | Route | What Users Can Do |
| --- | --- | --- |
| Profile | /settings/profile | Update name, avatar, display timezone, language preference, change password, enable/disable 2FA (TOTP), view active sessions and revoke them |
| Workspace | /settings/workspace | Edit company name, logo, website URL, industry, primary currency, fiscal year start month |
| Team Members | /settings/team | Invite by email (sets role on invite), view pending invites, change member roles (Owner / Admin / Analyst / Viewer), remove members. Role permission matrix shown inline |
| Billing & Plan | /settings/billing | Current plan badge, usage meters (API calls, data sources, team seats, storage), upgrade/downgrade plan, payment method (Stripe Customer Portal embedded), invoice history download, cancellation flow |
| Notifications | /settings/notifications | Toggle alert delivery per severity (Critical/High/Medium/Low) for each channel: in-app, email, Slack, PagerDuty, SMS. Set quiet hours. Set notification digest frequency |
| API Access | /settings/api | Generate API keys (name + expiry + permission scope), view + revoke existing keys, API usage meter, link to API docs |
| Audit Log | /settings/audit | Filterable table: timestamp, user, action, IP address, device. Export to CSV. Retention: 90 days (Pro), 1 year (Enterprise) |
| White Label | /settings/whitelabel | (Agency plan) Upload custom logo, set custom color palette, custom domain (CNAME), remove 'Powered by AnalyticsOS' badge, custom email sender name |
| Data Retention | /settings/data | Set per-category retention windows: raw logs (30/60/90 days), aggregated metrics (1/2/5 years), report archive (indefinite). GDPR data export request, account deletion |
| Integrations (Webhooks) | /settings/webhooks | Add outbound webhook URLs for anomaly alerts, report delivery, sync completion events. Test webhook button. Delivery log (last 50 events) |

# 15. App Size & Server Requirements

This section defines the compute, storage, and network requirements for running AnalyticsOS at different tenant scales. All estimates assume a production-grade, high-availability deployment.

## 15.1  Application Bundle Size

| Component | Bundle / Image Size | Notes |
| --- | --- | --- |
| Next.js Frontend (initial JS) | ~180 KB gzipped (first load) | Code-split by route; dashboard page ~45 KB, chat ~30 KB. Target: LCP < 2.5s on 4G |
| Next.js Full Build | ~85 MB build output | Deployed to Vercel (serverless) or containerized. Static assets on CDN |
| FastAPI Backend Docker Image | ~900 MB compressed | Python 3.12 + all ML libraries (Prophet, XGBoost, scikit-learn, transformers). Slim base image |
| Celery Worker Docker Image | ~900 MB compressed | Shared image with backend; separate container entrypoint |
| Playwright Crawler Image | ~1.4 GB compressed | Includes Chromium binary. Kept isolated; not in main deployment cluster |
| ClickHouse Server (self-hosted) | ~750 MB Docker image | Production: use ClickHouse Cloud (managed). 3-node cluster for HA |
| PostgreSQL (self-hosted) | ~400 MB Docker image | Production: AWS RDS or Supabase managed. Recommended: db.t4g.medium minimum |
| Redis | ~50 MB Docker image | Production: Upstash (serverless) or ElastiCache cache.t4g.small |
| Vector.dev Log Agent (per server) | ~25 MB binary | Deployed on each monitored server. < 1% CPU overhead |
| Fluent Bit (alternative agent) | ~5 MB binary | Ultra-lightweight alternative for resource-constrained servers |

## 15.2  Server Requirements by Scale

### Tier 1 — Starter (1–10 Tenants, up to 5 connections each)

| Service | Spec | Monthly Cost Est. |
| --- | --- | --- |
| API Server (FastAPI) | 2 vCPU, 4 GB RAM — single instance (e.g. Railway Starter, Render Standard) | $25–50 |
| Celery Workers | 2 vCPU, 4 GB RAM — 2 worker containers | $50–80 |
| PostgreSQL | 2 vCPU, 8 GB RAM, 100 GB SSD (Supabase Pro or RDS db.t4g.medium) | $50–100 |
| ClickHouse | ClickHouse Cloud Development tier (8 GiB RAM) | $200 |
| Redis | Upstash free → pay-per-use | $5–20 |
| Kafka | Confluent Cloud Basic (1 broker) | $0 (free tier) – $50 |
| Total Starter Infrastructure | ~10–30 GB data ingested/month | $330–500/month |

### Tier 2 — Growth (11–100 Tenants, up to 20 connections each)

| Service | Spec | Monthly Cost Est. |
| --- | --- | --- |
| API Servers | 4 vCPU, 8 GB RAM × 3 instances behind load balancer (auto-scale 3–8) | $200–400 |
| Celery Workers | 4 vCPU, 16 GB RAM × 4–8 workers (auto-scale based on queue depth) | $300–600 |
| PostgreSQL | 4 vCPU, 16 GB RAM, 500 GB SSD + 1 read replica (RDS db.t4g.large) | $200–350 |
| ClickHouse Cloud | Production cluster: 48 GiB RAM, 3 nodes, 2 TB storage | $800–1,500 |
| Redis | Upstash Pro or ElastiCache cache.t4g.medium | $50–150 |
| Kafka | Confluent Cloud Standard — 3 brokers, 100 GB/month | $400–800 |
| Crawler VMs | 2 vCPU, 4 GB RAM × 2 dedicated VMs | $80–120 |
| Total Growth Infrastructure | ~500 GB – 2 TB data ingested/month | $2,030–3,920/month |

### Tier 3 — Scale (101–500 Tenants, enterprise connections)

| Service | Spec | Monthly Cost Est. |
| --- | --- | --- |
| API Servers (ECS/EKS) | 8 vCPU, 32 GB RAM × 6–20 instances (Kubernetes HPA) | $1,500–4,000 |
| Celery Workers (ECS) | 8 vCPU, 32 GB RAM × 8–30 workers | $2,000–6,000 |
| PostgreSQL (Aurora) | Aurora PostgreSQL Serverless v2 + 3 read replicas | $1,000–2,500 |
| ClickHouse Cloud | Enterprise cluster: 192 GiB RAM, 6 nodes, 20 TB storage | $4,000–8,000 |
| Redis (ElastiCache) | cache.r7g.xlarge cluster mode, 3 shards | $500–1,000 |
| Kafka (Confluent Enterprise) | 6 brokers, dedicated cluster, 1 TB/month | $2,000–4,000 |
| Crawler Farm | 8 vCPU, 16 GB RAM × 6 VMs (isolated namespace) | $500–800 |
| CDN + WAF (Cloudflare Enterprise) | Unlimited bandwidth, advanced WAF rules | $1,000–3,000 |
| Total Scale Infrastructure | ~5–20 TB data ingested/month | $12,500–29,300/month |

At 500 tenants with $399/month average revenue, ARR = ~$2.4M. Infrastructure at Scale Tier = ~$180K–350K/year. Gross margin: 85–93% — consistent with top-tier SaaS benchmarks.

## 15.3  Storage Sizing Guidelines

| Data Type | Storage System | Per-Tenant/Month | Retention Default |
| --- | --- | --- | --- |
| ClickHouse metric rows | ClickHouse Cloud | ~500 MB (10 sources × 50K rows/day) | 2 years (compressed ~10:1) |
| Raw server logs (compressed) | S3 / R2 | ~2–10 GB (depends on traffic volume) | 90 days raw, then purged |
| Aggregated log metrics in CH | ClickHouse Cloud | ~100 MB | 2 years |
| PostgreSQL (config + anomalies) | PostgreSQL | ~50 MB | Indefinite |
| Vector embeddings (context) | pgvector | ~200 MB (1M vectors × 1536 dims) | Rolling 6-month window |
| Report PDFs | S3 | ~20 MB/month (assuming 10 reports) | 1 year |
| Session recording metadata | PostgreSQL + S3 | ~100 MB metadata + 500 MB video refs | 30 days video, 1 year metadata |

## 15.4  Network & Bandwidth Requirements

| Traffic Type | Estimated Volume (Growth Tier) | Notes |
| --- | --- | --- |
| Inbound API sync (from third-party APIs) | ~50 GB/month per 50 tenants | Compressed; most APIs return JSON |
| Log ingestion (Vector.dev → Kafka) | ~200 GB/month per 50 tenants | Bursty; use Kafka for buffering |
| ClickHouse query traffic | ~10 GB/month internal | Stays within VPC; no egress cost |
| LLM API calls (to Anthropic/OpenAI) | ~5 GB/month (JSON payloads) | Outbound; counted toward API token costs |
| User-facing CDN egress (dashboard assets) | ~30 GB/month (100 active users) | Served from Cloudflare CDN; low cost |
| Crawler bandwidth | ~10 GB/month per 100 websites crawled | Throttled to avoid overloading target sites |

# 16. Real-Time Query Engine — Instant Answers on Delayed Data

This is one of the most critical architectural challenges in AnalyticsOS: data from sources like Search Console, ad platforms, and server logs may only sync every few hours or days — yet a user asking 'What was the crawl rate yesterday?' expects an answer in under 2 seconds. The Real-Time Query Engine (RTQE) solves this through a multi-layer answer strategy.

Core principle: Never make the user wait for a sync. If synced data exists, use it. If it doesn't, fetch it live. If live fetch is too slow, stream a preliminary answer and update it. The AI always discloses the data freshness of every answer.

## 16.1  The 4-Layer Answer Strategy

| Layer | Name | When Used | Response Time | Freshness |
| --- | --- | --- | --- | --- |
| L1 | Hot Cache Hit | Metric was queried in last 5 min by same tenant | < 50ms | Up to 5 min old |
| L2 | ClickHouse Fast Query | Metric is in ClickHouse from last completed sync | 50–500ms | Up to sync interval old |
| L3 | Live API Fetch (On-Demand) | Metric not in cache, query asks for recent data not yet synced | 1–8 seconds | Real-time / near-real-time |
| L4 | Streaming Progressive Answer | Live fetch will take >3s (complex data, slow API) | First token in <1s, full answer in 5–15s | Real-time |

## 16.2  Query Planner Logic

When a user asks a question, the Query Planner runs the following decision tree in under 100ms before any data is fetched:

def plan_query(question: str, tenant_id: str) -> QueryPlan:

intent = classify_intent(question)           # LLM-based: metric, time range, sources

sources = identify_sources(intent)           # Which connectors are needed

time_range = extract_time_range(intent)      # e.g., 'yesterday' → {start, end}

for source in sources:

last_sync = get_last_sync_time(tenant_id, source)

data_needed_until = time_range.end

if last_sync >= data_needed_until - timedelta(hours=1):

plan.add(Layer.CLICKHOUSE, source)   # L2: synced data is fresh enough

elif source.supports_live_query:

plan.add(Layer.LIVE_FETCH, source)   # L3/L4: fetch directly from API

else:

plan.add(Layer.CLICKHOUSE, source)   # L2: use best available data + warn

plan.add_freshness_warning(source, last_sync)

return plan  # Executed in parallel across all sources

## 16.3  Per-Source Query Capabilities

| Source | Live Query Method | Max Lookback Live | Typical Live Latency | Fallback if Slow |
| --- | --- | --- | --- | --- |
| Google Analytics 4 | GA4 Data API (runReport) called on-demand | Unlimited (historical) | 800ms–2s | ClickHouse cache |
| Google Search Console | Search Console API live call | 16 months | 1–3s | ClickHouse (warn: 3-day delay inherent) |
| Nginx / Apache Logs | ClickHouse query on live-streamed log table (Vector.dev pushes in real-time) | Real-time stream | 50–200ms | — |
| AWS CloudWatch Logs | CloudWatch Logs Insights API (live query) | Up to 90 days | 2–8s (Insights query) | ClickHouse aggregates |
| AWS ALB Logs | S3 Select on latest log file (last 1 hour) | Last 24 hours via S3 | 1–4s | ClickHouse hourly aggregates |
| Stripe | Stripe API: /v1/charges?created[gte]=X (live) | Unlimited | 300–800ms | ClickHouse |
| Google Ads | Google Ads API (live report query) | Unlimited | 1–4s | ClickHouse |
| Meta Ads | Meta Insights API (live call) | Unlimited | 1–5s | ClickHouse |
| Shopify | Shopify Admin API (live) | Unlimited | 300ms–1s | ClickHouse |
| Cloudflare Logs | ClickHouse: Logpush streams in real-time (1-min delay) | Real-time stream | 50–150ms | — |
| Vultr / Hostinger Logs | ClickHouse (Vector.dev real-time stream) | Real-time stream | 50–200ms | — |
| HubSpot / Salesforce | CRM API live call | Unlimited | 500ms–2s | ClickHouse (daily sync) |
| Status Pages | In-memory cache refreshed every 60s (already real-time) | Current state only | < 10ms | — |
| Email Deliverability | SendGrid/Postmark API live stats endpoint | Last 30 days live | 300–800ms | ClickHouse |

## 16.4  Real-Time Streaming for Infrastructure Logs

Server logs are the fastest data category because they bypass the batch sync cycle entirely. Vector.dev and Fluent Bit agents stream logs continuously to Kafka, which feeds ClickHouse in near-real-time (typical end-to-end latency: 2–10 seconds from log line to query-able in ClickHouse).

Server generates log line

→ Vector.dev agent (on-server, <1ms) parses + enriches

→ Kafka topic: logs.{tenant_id}.{source} (buffered, durable)

→ ClickHouse Kafka Table Engine consumer (continuous)

→ MergeTree table: log_events (queryable within 2–5 seconds of generation)

This means infrastructure questions like 'What errors appeared in the last 10 minutes?', 'What was the 5xx rate at 3:47 PM?' or 'Which endpoint is slowest right now?' are always answered from live ClickHouse data — no sync delay at all.

## 16.5  Streaming Progressive Answers (L4)

When a live fetch will take more than 3 seconds (e.g., a complex AWS CloudWatch Insights query spanning 7 days), the system uses Server-Sent Events to stream the answer progressively:

| Time | What the User Sees |
| --- | --- |
| 0.0s | AI begins typing: 'Let me pull yesterday's crawl rate data from your server logs...' |
| 0.5s | Thinking step badge appears: '🔄 Querying ClickHouse log_events table...' |
| 1.2s | Preliminary answer streams in: 'Googlebot made 4,312 requests yesterday (based on Nginx logs streamed in real-time)...' |
| 2.1s | Thinking step: '🔄 Cross-checking with Google Search Console crawl stats...' |
| 4.8s | GSC data arrives: answer updated: 'GSC confirms 4,280 crawled URLs — a 12% increase vs the prior 7-day average...' |
| 5.2s | Chart renders inline: bar chart of daily crawl rate for past 14 days |
| 5.5s | Recommendations appear: '▸ Crawl budget looks healthy. Consider optimizing these 23 slow pages to improve crawl efficiency...' |
| 5.6s | Data freshness badge: 'Nginx logs: real-time ✅ ¦ GSC: 3-day delay ⚠️ (inherent GSC limitation)' |

## 16.6  Cache Architecture for Instant Answers

| Cache Layer | Technology | TTL | What is Cached |
| --- | --- | --- | --- |
| Query Result Cache (L1) | Redis | 5 minutes | Full LLM answer + supporting data for identical question hash within same tenant |
| Metric Snapshot Cache | Redis | 15 minutes | Pre-computed daily/weekly summaries for top 20 metrics per tenant |
| Vendor Status Cache | Redis (in-memory dict) | 60 seconds | Status of all monitored vendor status pages |
| LLM Response Streaming Cache | Redis Pub/Sub | Duration of stream | Active SSE streams for multi-device reconnect |
| Connector Token Cache | Redis | Until expiry - 5 min | Decrypted OAuth tokens (to avoid KMS calls on every request) |
| Company Context Snapshot | Redis | 24 hours | Latest company context document (regenerated weekly, cached daily) |

## 16.7  Data Freshness Transparency

Every AI answer includes a data freshness disclosure so users always know exactly how current the numbers are:

▸  Green badge: 'Live data — queried directly from [Source] at 2:34 PM'

▸  Amber badge: 'Synced data — last updated 4 hours ago. Live fetch available: click to refresh'

▸  Red badge: 'Data may be stale — last sync was 3 days ago. Reconnect [Source] to restore syncing'

▸  Grey badge: '[Source] inherently delayed (Google Search Console: 3-day delay) — this is normal'

If a user clicks 'click to refresh' on an amber badge, the system triggers an on-demand live fetch for that specific source and streams the updated answer — all without leaving the chat.

# 17. Sample Questions — By Category

This section documents the types of questions users can ask across every major category. These serve as (1) a product reference for sales and onboarding, (2) training examples for prompt engineering, and (3) acceptance criteria for QA testing the AI Answer Box.

Every question below should return a grounded, cited, data-backed answer within 5 seconds for data available in ClickHouse, or within 15 seconds for live-fetched data. Any question marked with ⚡ is answered from real-time streaming data.

## 17.1  Web & SEO Analytics

| Question | Data Sources | Expected Answer Type |
| --- | --- | --- |
| Why did our organic traffic drop 22% this week? | GSC + GA4 | Root cause analysis: ranking drops, CTR decline, indexed page changes |
| Which pages lost the most rankings in the last 30 days? | GSC | Ranked table: page, prior position, current position, delta |
| What is our average crawl rate by Googlebot this month? ⚡ | Nginx logs (real-time) | Daily crawl chart + average + vs prior month |
| Which pages have the highest bounce rate from paid traffic? | GA4 + Google Ads | Table: page, paid sessions, bounce %, recommended fix |
| Which keywords are ranking on page 2 and worth targeting? | GSC | Keyword list: position 11–20, impressions, estimated traffic if moved to page 1 |
| How has our Core Web Vitals score changed in the last 90 days? | GSC + Crawler | LCP, CLS, INP trend chart with pass/fail by page count |
| What percentage of our traffic is from mobile vs desktop? | GA4 | Donut chart + trend over 12 months |
| Which landing pages have the highest exit rate? | GA4 | Table with exit %, sessions, and funnel stage |
| Show me traffic by country for the last 7 days | GA4 | World map visualization + top 10 countries table |
| What time of day gets the most traffic? | GA4 | Heatmap: hour × day of week with session counts |

## 17.2  Advertising Performance

| Question | Data Sources | Expected Answer Type |
| --- | --- | --- |
| Which ad campaign has the best ROAS this month? | Google Ads + Meta Ads | Ranked table by ROAS with spend and revenue |
| Why is our Meta Ads CPA increasing? | Meta Ads + GA4 | Root cause: audience fatigue score, frequency, CVR on landing page |
| Compare our Google Ads vs Meta Ads performance for Q2 | Google Ads + Meta Ads | Side-by-side table: spend, clicks, CVR, ROAS, CPA per platform |
| Which ad creatives are underperforming? Pause them? | Meta + TikTok + Google Ads | Table: creative ID, CTR, CVR, ROAS; recommendation to pause + auto-pause option |
| How much of our budget is going to brand vs non-brand keywords? | Google Ads | Split chart: brand/non-brand spend, CTR, CVR, CPA comparison |
| Which audiences have the lowest CPM on LinkedIn? | LinkedIn Ads | Audience segment table sorted by CPM |
| What is our total ad spend this month across all platforms? | All ad connectors | Sum with breakdown by platform; vs budget and vs last month |
| Which TikTok videos have the highest completion rate? | TikTok Ads | Video performance table: completion %, views, CPV |
| Are we getting diminishing returns on our Google Ads spend? | Google Ads + Attribution | Marginal ROAS curve chart; recommendation on budget ceiling |
| What is the optimal daily budget for our top campaign? | Google Ads + Predictor | AI-recommended budget with forecasted ROAS at different spend levels |

## 17.3  User Behavior & Session Analytics

| Question | Data Sources | Expected Answer Type |
| --- | --- | --- |
| Which pages have the most rage clicks this week? | Clarity / Hotjar | Ranked list with rage click count + heatmap thumbnail link |
| Where do users drop off in our checkout funnel? | GA4 + Clarity + Stripe | Step-by-step funnel with drop-off % at each stage + session replay examples |
| What percentage of users reach 75% scroll depth on our homepage? | Clarity / Hotjar | Scroll depth chart; 'Update content below fold' recommendation |
| Which form fields cause the most drop-offs? | Hotjar / FullStory + GA4 | Form field abandonment heatmap + abandonment rate per field |
| What are the most common user paths before converting? | GA4 (path exploration) | Sankey diagram of top 5 conversion paths |
| Which devices have the worst conversion rate? | GA4 + Clarity | Table: device type, sessions, CVR, revenue — mobile likely flagged |
| Show me sessions where users experienced JS errors | LogRocket / FullStory | Session count with JS errors + error types + affected pages |
| How long does it take users to find the pricing page? | GA4 + Clarity | Median time-to-pricing-page by traffic source |
| Which features are most used in our app? | Mixpanel / Amplitude / PostHog | Feature usage table: event name, unique users, frequency |
| Are there dead zones on our product page where no one clicks? | Clarity heatmap | Dead zone identification with 'consider removing or repositioning' recommendation |

## 17.4  Server, Infrastructure & Uptime

| Question | Data Sources | Expected Answer Type |
| --- | --- | --- |
| What was our server uptime last month? ⚡ | Nginx logs + Status Monitor | Uptime % per server + downtime events with timestamps and durations |
| Which API endpoint is slowest right now? ⚡ | Nginx/ALB logs (real-time) | Top 10 slowest endpoints by P95 latency with request count |
| Why did we have a spike in 500 errors at 3 PM yesterday? ⚡ | Nginx + CloudWatch + Deploy logs | Timeline of error spike + root cause (deploy, DB connection, upstream timeout) |
| Is Stripe currently experiencing any issues? | Status Monitor (real-time) | Stripe status + any active incidents + historical incident log for past 30 days |
| Which of our servers has the highest CPU utilization today? ⚡ | CloudWatch / Vultr metrics | Server leaderboard by CPU % + recommendation to scale or optimize |
| Are there any failed cron jobs in the last 24 hours? ⚡ | Application logs + CloudWatch | List of failed jobs with error messages and frequency |
| How much bandwidth did our CDN serve this week? | Cloudflare logs | Total GB + cache hit rate + top bandwidth-consuming assets |
| Did any of our SSL certificates expire or expire soon? | Crawler + SSL monitor | Certificate status per domain with expiry dates + renewal alerts |
| What is our database query latency trend this week? ⚡ | RDS Performance Insights | P50/P95/P99 trend chart + slowest queries table |
| Show me all 4xx errors from the /api route in the last hour ⚡ | Nginx logs (real-time) | Filtered log table: timestamp, path, status, IP, user agent |

## 17.5  E-Commerce & Revenue

| Question | Data Sources | Expected Answer Type |
| --- | --- | --- |
| What is our MRR and how has it trended over the last 6 months? | Stripe | MRR trend chart + MoM growth rate + new vs expansion vs churn breakdown |
| Which products have the highest return rate? | Shopify | Product table sorted by return rate with return reason breakdown |
| Why did revenue drop 18% this week? | Stripe + GA4 + Google Ads + GSC | Multi-source root cause: traffic drop, CVR change, AOV shift, ad campaign pause |
| What is our customer LTV by acquisition channel? | Stripe + GA4 + UTM attribution | LTV table by channel: organic, paid search, social, email, direct |
| Which discount codes drive the most first-time purchases? | Shopify | Coupon performance table: uses, AOV, new customer %, margin impact |
| What is the average time between first and second purchase? | Shopify + Stripe | Histogram + median days-to-repurchase by product category |
| Which customers are at risk of churning? | Stripe + HubSpot + Predictor | Churn risk list by account + engagement score + recommended intervention |
| What is our payment failure rate and what causes it? | Stripe | Failure rate trend + failure reason breakdown (card decline, expired, 3DS failure) |
| How much revenue did we lose to cart abandonment this month? | Shopify + GA4 | Estimated lost revenue + abandonment rate + top abandonment pages |
| Forecast our revenue for next quarter | Stripe + Predictor (Prophet) | Revenue forecast chart with confidence interval + key assumptions |

## 17.6  Email Deliverability & Workspace

| Question | Data Sources | Expected Answer Type |
| --- | --- | --- |
| What is our email deliverability rate this week? | SendGrid / Postmark + DMARC | Delivery % + bounce classification + spam rate + trend chart |
| Are we on any email blacklists? | MXToolbox + EasyDMARC | Blacklist check results across major RBLs + remediation steps if listed |
| Did our DMARC policy pass for all sending domains? | DMARC Monitor | Pass/fail breakdown by sending source + SPF/DKIM alignment report |
| Which email campaigns have the highest unsubscribe rate? | Mailchimp / Klaviyo | Campaign table sorted by unsub rate + content type and send frequency correlation |
| Is our email domain reputation healthy? | Google Postmaster Tools + MXToolbox | Domain reputation score + historical trend + risk factors identified |
| Were there any email delivery failures from our transactional system? | Postmark / SendGrid Webhooks | Failed delivery log: recipient domain, error code, failure reason, volume |

## 17.7  Predictive & Forecast Questions

| Question | Models Used | Expected Answer Type |
| --- | --- | --- |
| What will our organic traffic look like next month? | Prophet + GSC seasonal model | 30-day forecast with confidence band + key risk factors (algorithm updates, content decay) |
| Will we hit our revenue target of $50K this month? | Prophet + Stripe time-series | Probability of hitting target + current trajectory + gap analysis + recommended actions |
| Which keywords are likely to gain rankings in the next 30 days? | Rank velocity model + GSC | Keyword opportunity list with predicted position improvement + confidence score |
| What is the predicted churn rate for next quarter? | XGBoost churn model + Stripe | Churn % forecast + accounts most at risk + recommended interventions |
| When is our peak traffic season likely to happen? | STL decomposition + GA4 history | Seasonal chart with predicted peak weeks + recommended content/ad preparation timeline |
| How much should we increase ad spend to reach 1,000 daily conversions? | Marginal ROAS model + Google Ads | Spend vs conversion curve + recommended budget + estimated ROAS at that level |
| Will our server infrastructure handle a 3× traffic spike? | Traffic predictor + server capacity model | Capacity headroom analysis + auto-scaling recommendation + break-point estimate |
| What is the expected LTV of users acquired through TikTok Ads? | LTV model + Stripe + TikTok | Predicted 12-month LTV by cohort + comparison to other channels |

## 17.8  Corrective & Actionable Recommendations

| Question / Trigger | AI Recommendation Type | Automation Available? |
| --- | --- | --- |
| Our CPA on Campaign X is 3× our target for 3 days | Pause campaign + reallocate budget to Campaign Y (ROAS: 4.2×). Draft message to agency. | Yes — auto-pause with user-configured threshold rule |
| Homepage bounce rate increased 15% after last deploy | Revert or hotfix: the new hero section added 800ms to LCP. Here's the specific element. | No — shows Git blame + Jira ticket creation button |
| Crawl rate dropped 40% this week | Check robots.txt for recent changes (diff shown). Check Cloudflare WAF — 2,400 Googlebot requests blocked. Suggested WAF rule fix. | Semi — creates Cloudflare rule update suggestion |
| Email open rate dropped from 28% to 14% this month | You were added to Spamhaus on Jun 29. Here's the delisting request URL. Reduce sending volume for 72h. | No — shows delisting steps |
| 30% of users reach 75% scroll on homepage then leave | Content below fold has low relevance. Recommend: move pricing section up, add social proof block. A/B test template available. | No — generates design brief |
| 3 competitors updated their pricing pages this week | Your pricing may be misaligned. Summary of competitor changes: [table]. Suggest a pricing page review. | No — intelligence report |
| Server error rate spiked 800% at 3 PM (Stripe was down) | This was caused by Stripe outage (incident #12847, resolved 4:23 PM). No action needed. Auto-suppressed alert. | Yes — alert suppressed automatically |
| User session recordings show 60% of mobile users skip the nav | Navigation is too complex on mobile. Recommend hamburger menu simplification. 3 session replays attached. | No — UX recommendation report |

## 17.9  Self-Learning Insights (Proactively Generated)

These are not user-initiated questions — they are insights the AI proactively surfaces in the daily digest, anomaly feed, or as dashboard cards. This represents AnalyticsOS's highest-value capability: telling users things they didn't know to ask.

| Insight Type | Example Proactive Insight | Trigger Condition |
| --- | --- | --- |
| Scroll Depth Warning | 30% of homepage visitors reach 75% scroll depth. Users who see your pricing CTA convert 4× more — but most aren't seeing it. Move the CTA above the fold. | Scroll depth < 50% for key CTA, high session count page |
| Content Decay Alert | Your blog post 'Best SEO Tools 2024' has lost 340 organic visits this week (-67%). It is now ranking #8 for its primary keyword, down from #3. Refresh recommended. | Rank drop >3 positions on a high-traffic post |
| Budget Waste Detection | $1,240 was spent on keyword 'free [product]' this month with 0 conversions. This is a non-converting intent keyword. Recommend adding as negative keyword. | Spend > $X with CVR = 0% for >7 days |
| Conversion Opportunity | Your /pricing page has 4,200 monthly visitors but only 1.2% CVR. Industry median for SaaS pricing pages is 3.8%. A/B test the CTA color and headline — estimated +60 trials/month. | CVR significantly below industry benchmark |
| Retention Risk | 14 accounts that signed up in May have not logged in for 21+ days. At this stage, 62% of similar accounts churned. Recommend a re-engagement email sequence. | Engagement drop matching historical churn signature |
| Server Cost Anomaly | Your AWS bill is tracking 34% above last month's total with 12 days remaining. The cause: Lambda function 'image-resizer' is running 8× more often since the Jun 28 deploy. | Cloud cost acceleration detected |
| SEO Quick Win | You rank #12 for 'project management software for agencies' — a keyword with 2,400 monthly searches. Your page is missing schema markup and has a weak H1. Fix could move you to page 1. | Position 10–15 + fixable on-page issues detected by crawler |
| Social Timing Insight | Your LinkedIn posts published Tuesday 9–11 AM get 3.4× more engagement than posts at other times. Current schedule has 0 posts in this window. | Engagement pattern analysis across 90-day post history |
| New Competitor Activity | CompetitorX launched a new features page and added 'AI-powered' to their headline yesterday. Their Google Ads spend also increased ~40% this week. | Competitor site change + ad auction signals |
| Email List Health | 18% of your Mailchimp list has not opened an email in 6 months. Sending to unengaged contacts is hurting your domain reputation. Recommend list cleaning — estimated +8% open rate improvement. | List engagement decay below threshold |

## 17.10  Cross-Category Compound Questions

The AI's greatest power is answering questions that require correlating data across multiple unrelated systems simultaneously. These are questions no single dashboard can answer.

| Compound Question | Sources Correlated | Unique AI Value |
| --- | --- | --- |
| Why did conversions drop 18% the week our engineers deployed v2.3? | GA4 + Stripe + GitHub Actions + Nginx logs + Clarity | Correlates deploy timestamp with CVR drop, identifies specific JS error introduced, links to session recordings showing the breakage |
| Are our ads driving visits to pages that are currently broken? | Google Ads + Meta Ads + Nginx (4xx logs) + Clarity rage clicks | Identifies ad traffic landing on error pages — immediate budget protection |
| Which content types drive the highest LTV customers? | GA4 (first touch) + Stripe (subscription history) + HubSpot (lead source) | LTV by content category — helps content team prioritize topics |
| Is Cloudflare's performance affecting our ad conversion rates? | Cloudflare logs + GA4 + Google Ads + Status Monitor | Correlates Cloudflare cache-miss spikes with ad landing page CVR drops |
| How does server latency affect our SEO performance? | Nginx P95 latency + GSC crawl stats + Core Web Vitals | Shows latency > 800ms correlates with crawl reduction and TTFB failures |
| Which acquisition channels drive the users most likely to submit a support ticket? | GA4 (UTM) + Intercom (ticket source) + HubSpot (lead source) | Identifies support-heavy acquisition channels for ROI reassessment |